Method of approach
Plan van aanpak
Version 1.5 ● 16 September

Project promoter : Fer van Krimpen
Group members : Anthony, Sjoerd, Rudy
Date : 16-09-2015
Location : 330
Class : RIO4-APO2A & RIO4-APO2B

Revision History
Date	Group menbers	Description	Version
07/09/15	Sjoerd		1.0
08/09/15	Anthony	Introtuction : what do i need to do ?	1.1
10/09/15	Anthony	Risk's analyse and project organisation done	1.2
13/09/15	Anthony	Page layout	1.3
15/09/15	Anthony	Project background and borders	1.4
17/09/15	Anthony	Finalisation	1.5

Index
1. Backgrounds...	...5
2. Project assignments...	...6
3. Project activities...	...7
4. Project borders...	...9
5. Products...	...10
6. Quality...	...10
7. Project organization...	...11
8. Planning...	...12
9. Costs and benefits...	...14
10. Risk analysis...	...15
11. Finally...	...16

1. Backgrounds

Organization: Radius College MBO school
Location: Terheijdense Weg 3500, Breda
Project group number: 6 ( Anthony, Rudy, Sjoerd)
Client : Mr. van Bueren, Barroc It.

The organization who make this partnership possible is called Radius College, our lovely school.
The organization's CEO, asked use to make an application which carry database. This product will help Barroc-It to manage their data, and will for sure increase their products qualities.
'Groep 6' is an organization originally made the 07/10/15 by 3 programmers who study application development.
Our main goal is to enjoy, not to success. Is how we combine our fun with our performance. We keep managing our motivation all along the project term to serve the justice of good-programming.
We are like naive fresh meal who have some difficulties to make a decent application, but we know our defaults better than anyone, and is why this project is in safe hand.

2. Project Assignment

First of all, we need to find an appropriate name to this project :
Baroc-It Database Development (BDD).
This project is an request from the Baroc-it company. They contact us to improve the quality and the reliability of their company.
This product will avoid actual or possible future baroc-it compagny problem.

3. Project Activities

NR	PROJECTFASE	AANLEVEREN / DOORLOPEN
			Opmerking	Geleg en- heid tot / verbe / tering	Waarde- / ring / 0, 1 of 2	Paraaf	Wegings%
1	Initiatieffase / Advies rondom tijdsduur: 1e lesweek	1A. Samenwerkingscontract	Voor gedeelte over te nemen van project Torens van Hanoi.				3
		1B. Bereikbaarheidslijst	Zie sjabloon				3
		1C. Taakverdeling					2
		Afronding Initiatieffase / Voldoende/Onvoldoende
2	Voorbereidingsfase / Advies rondom tijdsduur: 2e lesweek	2A. Plan van Aanpak volgens bijlage (van VHT)	WP1.2 / Voor groot gedeelte over te nemen van project Torens van Hanoi.				5
		2B. Planning en taakverdeling in MS-project					5
		Afronding / Voorbereidingsfase / Voldoende/Onvoldoende
3	Uitvoeringsfase / Advies rondom tijdsduur: 2e t/m 4e lesweek	3A. Form Design	Geen knoppen / ‘Minimaliseer’ en / ‘Maximaliseer’				6
		3B. Drie klassen aangemaakt	Benodigde usings zijn toegevoegd				3
		3C. Door Visual Studio gegeneerd klassendiagram					1
		3D. Twee arrays in de juiste klassen					3
		3E. Methode / TakeStartingPosition()					6
		3F. Methode Run()					6

		3K. Logboeken (wekelijks) / Gegenereerd vanuit MSproject	WP2.7				3
		3L. Concept presentatie					3
		Afronding Uitvoeringsfase / Voldoende/Onvoldoende)
4	Evaluatiefase / Advies rondom tijdsduur: 1 klokuur	4A. Definitieve presentatie / (Wordt in de evaluatieweek beoordeeld.)
		4B. Procesbeoordelingen (=Projectrapport) Door de groep.	Zie MySite/ Algemeen / WP2.7				5
		4C. Individuele reflectie / (=Teamrapport)	Zie MySite/ / Algemeen				5
		Afronding Evaluatiefase

4. Project Borders

First of all, the project begin Monday, September 9 2015 and need to be finished before Wednesday, October 30 (7 weeks). Past this deadline, the product will not be altered.

Finals priorities :
If we want to achieve this product without any disturbing delay, we
firstly need to plan a meeting 2-3 weeks before the deadline. This can be a really important reunion, we need to look what is done and what is clearly not. Take a look at our current priorities, then devide them by importance. Of course take note, looking for project needs. And if needful, tasks can be swap among group members. So we can easly manage our motivation : if one of us got bored/stuck with his project task(s), we can swap at any time.

5. Products

These products will be implement in the project:
- plan van aanpak
- prototype
- the application
- user manual
- project rapport

6. Quality

The quality of this project is one of our main goal, is why we try to analyse much detail as possible, allowing us to improve the product quality.
Regarding the price of the product, …

Here below is a short list of what can help us to improve the product quality
- Several meetings with Formal Client
- Technical Research on specific part of project
- Project Management in professional way
- Weekly meetings with all the group members
- One-by-one Evaluation by group members

7. Project Organization

Leader : Sjoerd Theunisse
Main Scriber : Rudy Meijsen
Development Manager : Anthony Carincotte

Project members informations :

Project member	Address	Phone number	E-mail address

Anthony Carincotte	166 Baronielaan Breda	06 24 32 91 25	antholacatin@gmail.com

An good coumminication between us and the project client is nessesary to avoid misscomunication and make the project requierements clearer. Fortunaly for us, our client is our main teacher.
Our main goal is to get every requirements finished before the dead line. We work together about 4 hours per week, monday until friday with an 20min break. If necessary, we can of course bring our work home and finish it at time.
We are of course using the software « Dropbox », it allow us to share our file between each group member. Easy, secure and fast, this software is our main way to share our work, compare, and discuss about it. And we have an binder to classify each of our important documents.
We are using WhatsApp to communicate among us, and to share important information when it is necesary.

8. Planning

Taaknaam	Duur	Begindatum	Einddatum	Resourcenamen	Voorafgaande taken
Inception Phase	41,33 uur	din 8-9-15	maa 21-9-15
1A. Interview voorbereiden	20 min	din 8-9-15	din 8-9-15	Anthony;Rudy;Sjoerd
1B. Interview houden en gespreksverslag terugkoppelen	1 uur	din 8-9-15	din 8-9-15	Anthony;Rudy;Sjoerd	2
1C. Hernieuwde opdracht	2 uur	don 10-9-15	maa 21-9-15	Sjoerd	3
1E. Offerte uitbrengen	2 uur	vri 11-9-15	vri 11-9-15	Rudy	5
1G. Plan van aanpak, inclusief risicoanalyse (Engels)	5 uur	vri 11-9-15	maa 14-9-15	Anthony	6
1F. Agenda en notulen van elke vergadering	45 min	maa 14-9-15	maa 21-9-15	Sjoerd ;Rudy	8
1D. Prototype van schermen gebaseerd op Interview	4 uur	maa 21-9-15	maa 21-9-15	Sjoerd	4
Functioneel ontwerp	3 uur	maa 21-9-15	maa 21-9-15	Sjoerd	7
1H. Globale planning voor het gehele project in een planningstool (bijvoorbeeld in MS-project)	2 uur	din 15-9-15	din 15-9-15	Sjoerd	1
1J. Gedetailleerde taakverdeling van het Functioneel ontwerp in MS-Project	3 uur	woe 16-9-15	woe 16-9-15	Sjoerd
1L. Use-case templates	4 uur	woe 16-9-15	don 17-9-15	Rudy	11
1M. Activiteitendiagrammen	4 uur	don 17-9-15	vri 18-9-15	Sjoerd	12
Elaboration Phase	21,92 uur	don 17-9-15	vri 25-9-15		12
2A. Gedetailleerde taakverdeling van het Technisch Ontwerp in MS-Project	2 uur	don 17-9-15	vri 18-9-15	Anthony
2B. Modeldictionary (optioneel)	1 uur	vri 18-9-15	vri 18-9-15	Rudy	15
2C. Klassendiagram (optioneel)	2 uur	vri 18-9-15	vri 18-9-15	Sjoerd	16
2D. Ontwerp datadictionary	2 uur	woe 23-9-15	don 24-9-15	Rudy	17
2E. Sequentiediagrammen	1 uur	don 24-9-15	don 24-9-15	Sjoerd	18
2F. Overzicht taakverdeling Inrichten van de ontwikkelomgeving	1 uur	don 24-9-15	don 24-9-15	Anthony	19
2G. Overzicht van de gebruikte hard- en software van de ingerichte ontwikkelomgeving	2 uur	don 24-9-15	vri 25-9-15	Sjoerd	20
Construction Phase	44,67 uur	vri 25-9-15	woe 14-10-15		14
3F. Technische test is uitgevoerd.	3,67 uur	maa 12-10-15	din 13-10-15	Rudy
3E. Technische test is gemaakt.	3 uur	maa 12-10-15	din 13-10-15	Sjoerd
3B. Definitieve datadictionary	2 uur	vri 25-9-15	vri 25-9-15	Rudy;Sjoerd ;Anthony
3D. Dataset (Lijsten van ingevoerde en dus geteste data)	2 uur	vri 25-9-15	vri 25-9-15	Anthony
3A. Genormaliseerd databaseontwerp	3 uur	maa 12-10-15	din 13-10-15	Sjoerd
3B. De database (gebouwd).	1 uur	din 13-10-15	din 13-10-15	Rudy;Sjoerd ;Anthony
3C. Werkende solution/webapplicatie (v1.0.0). Alle functionaliteit is gerealiseerd.	10 dagen	din 29-9-15	woe 14-10-15	Rudy;Sjoerd ;Anthony
3G. Functionele test is gemaakt.	2 uur	din 13-10-15	din 13-10-15	Anthony
3H. Functionele test is uitgevoerd.	2 uur	din 13-10-15	din 13-10-15	Sjoerd
Transition Phase	21,67 uur	din 13-10-15	din 20-10-15		22
4A. Acceptatietest is uitgevoerd bij (gebruiker van) de opdrachtgever.	1 uur	din 13-10-15	din 13-10-15	Rudy
4F. Logboek Tijdregistratie	2 uur	woe 14-10-15	woe 14-10-15	Anthony	33
4B. Gebruikershandleiding	1 uur	don 15-10-15	don 15-10-15	Sjoerd	38
4C. Projectrapport	2 uur	vri 16-10-15	vri 16-10-15	Rudy	34
4D. Teamrapport (= individuele reflectie)	3 uur	maa 19-10-15	maa 19-10-15	Anthony;Rudy;Sjoerd	35
4E. Presentatie	3,33 uur	din 20-10-15	din 20-10-15	Sjoerd ;Rudy;Anthony	36

11. Costs and Benefits
Our price a relatively low and will be fixed at the end of the project. It will depend first of all on the product quality and the satisfaction of our client.
With of course a minimum of a 2euros/hours salaries.

So our minimal price =	2 * the min. amount of work hours
     =	2 * 350
      = 700

Regarding the maximum price, double the minimum price should be a good idea.
So our maximum price = min. price * 2
        = 700 * 2
        = 1400

12. Risk analysis
What for risk ?	How can we avoid this risks ?	How frequently can this happend ?	How big is the inpact of this ?	How important is this risk (1-10) ?
Sick	Homework.	Occasionally	Small (Big if often)	4
Computer crash	Save each document each hour.	Rarely	Big	3
Internet problem	Smartphone.	Often	Medium/Big	8
Disagreement between group members	Have a meeting. If an unanimous decision is not possible. The group leader has the final word.	Rarely	Big	3
Misscommunication	Communication.	Rarely	Medium	2
Lack of time	Make up for it in our spare time.	Often	Medium/Big	9

13. Finally

The closeout won’t be in phases because the project will go on after we have finished our part of it. The end of the project will be decided by the company’s management and how this is going to be managed is up to them.